⚡ FORGEIQ Claude Code Project Master Document CLAUDE.md • Folder Structure • Session Prompts • Schema • API • Roadmap

alviz.ai  |  Kevin  |  May 2026  |  Ready to run in Claude Code

| SwiftUI iOS App | Node.js Render API | Python Stats Engine | PostgreSQL Render DB | Auth0 JWT Auth | Stripe Payments |
| --- | --- | --- | --- | --- | --- |

| 10 Phase 1 Session Prompts — Ready to Run | 7 Modules Fully Specced | 2 Weeks Phase 1 Target |
| --- | --- | --- |

# 1.  How to Use This Document

This document contains everything Claude Code needs to build ForgeIQ correctly from session one. It has three distinct uses:

- Section 2 — The CLAUDE.md file: Copy the entire contents into a file named exactly CLAUDE.md in the root of your project folder. Claude Code reads this automatically at the start of every session. It is Claude Code's persistent memory for the project.

- Section 3–5 — Structure, Schema, API: Reference material. Kevin reads these; Claude Code reads the CLAUDE.md which summarises them.

- Section 6 — Session Prompts: Copy and paste each prompt directly into Claude Code at the start of a new session. Work through them in order. Each session is 2–4 hours of Claude Code work.

The Single Most Important Rule Always start every Claude Code session with: 'Read CLAUDE.md first then proceed.' This ensures Claude Code loads the full project context before writing a single line of code. Without this, Claude Code may make decisions that conflict with your architecture.

# 2.  The CLAUDE.md File — Copy This Exactly

Create a file named CLAUDE.md in your project root folder. Copy everything below exactly as written. Update the placeholder values (API keys, URLs) with your real credentials before first use.

CLAUDE.md — Copy this entire block into your project root

# ForgeIQ — Claude Code Master Configuration # alviz.ai ¦ Kevin ¦ Version 1.0 ¦ May 2026 # READ THIS FILE BEFORE WRITING ANY CODE ## WHAT THIS PROJECT IS ForgeIQ is an iOS-first B2B SaaS platform for sales intelligence, Six Sigma idea validation, and AI-powered script optimisation. It is built and maintained by Kevin using Claude Code. Kevin is a Six Sigma Black Belt and experienced iOS app builder. He directs Claude Code and does not write Swift manually. Always explain what you are building before you build it. Always ask for confirmation before any major architectural decision. ## BRAND & PRODUCT Product name: ForgeIQ Parent company: alviz.ai Related products: Vizion PM, Vizion Scann (separate codebases) Target users: Sales professionals, Six Sigma practitioners, real estate investors, technical sales managers ## TECH STACK — NON-NEGOTIABLE iOS App: SwiftUI, iOS 17+, Xcode 16 Backend API: Node.js 20 LTS, Express.js, hosted on Render Stats Engine: Python 3.11, FastAPI, scipy, numpy, statsmodels, Render Database: PostgreSQL 15, hosted on Render Auth: Auth0 (JWT), same pattern as Vizion PM Voice/TTS: ElevenLabs API — streaming, same pattern as pothole app Speech-to-Text: Apple Speech Framework (on-device, iOS native) Translation: Apple Translation Framework (iOS 17+, on-device) AI Processing: Anthropic Claude API (claude-sonnet-4-20250514) Payments: Stripe, same pattern as Vizion PM File Storage: PostgreSQL for transcripts (text), Render disk for audio Push: Apple Push Notification service (APNs) ## ARCHITECTURE PRINCIPLES — NEVER VIOLATE THESE 1. iOS app is a THIN CLIENT. It captures audio and displays results. All intelligence (AI calls, statistics, DOE, script synthesis) runs on the backend. Never put heavy logic in Swift. 2. MODULAR. Each module (VoiceCore, IdeaVault, SigmaVault, SalesForge, DOE, ApexScript) is self-contained. Modules communicate only via the Node.js API — never directly. 3. MULTI-USER from day one. Every database query MUST filter by user_id. No exceptions. Never return data across user boundaries. 4. JWT on every API call. Every Express route (except /health) MUST validate the Auth0 JWT token via middleware. Never create unauthenticated endpoints. 5. FEATURE FLAGS. Every module beyond VoiceCore is controlled by a feature flag in the user_subscriptions table. Check the flag before serving any module API or showing any UI. 6. PHASE 1 ONLY. Do not build Phase 2+ features during Phase 1. See CURRENT PHASE below for exact scope. ## MODULE MAP Module 1: VoiceCore — Phase 1 — BUILDING NOW Voice record, Apple STT, Apple Translation, ElevenLabs TTS, .txt transcript save, Files tab, single button UI Module 2: IdeaVault — Phase 2 — Schema exists, UI not built Idea extraction, pattern mapping, VOC cards, IP timestamp Module 3: SigmaVault — Phase 3 — Schema designed, not built 5 Whys, 2-Sample T-Test, DMAIC, FMEA, VOC/CTQ Requires Python stats engine (separate Render service) Module 4: SalesForge — Phase 4 — Spec complete, not started Script library, live call coaching, sales plan builder Module 5: DOE Optimiser — Phase 5 — Spec complete, not started Factorial design, interaction effects, optimal solution finder Module 6: ApexScript — Phase 6 — Spec complete, not started DOE-proven script synthesis, Sigma Rating, confirmation testing Module 7: Admin — Phase 2 — Basic version in Phase 1 User management, subscriptions, usage dashboard ## CURRENT PHASE — PHASE 1 SCOPE ONLY Build ONLY these features. Nothing else. [ ] ForgeIQ iOS Xcode project created, SwiftUI [ ] AVFoundation audio recording engine [ ] Apple Speech Framework real-time transcription [ ] Apple Translation Framework (EN to/from 5 languages) [ ] ElevenLabs TTS streaming integration (same pattern as Kevin's previous pothole sales app) [ ] Single animated button UI with state machine [ ] .txt transcript save to app Documents directory [ ] Files tab — list, view, share saved transcripts [ ] Node.js backend on Render — Express + Auth0 middleware [ ] PostgreSQL schema — users, recordings, transcripts tables [ ] Auth0 login flow in iOS app [ ] POST /recordings and GET /recordings API endpoints [ ] Basic user profile screen ## FILE & FOLDER CONVENTIONS iOS Project root: ForgeIQ/ ForgeIQ/App/ — App entry point, environment ForgeIQ/Core/Audio/ — AVFoundation recording engine ForgeIQ/Core/Speech/ — Apple STT manager ForgeIQ/Core/Translation/ — Apple Translation manager ForgeIQ/Core/ElevenLabs/ — TTS streaming manager ForgeIQ/Core/API/ — URLSession API client, auth headers ForgeIQ/Modules/VoiceCore/Views/ — SwiftUI views ForgeIQ/Modules/VoiceCore/ViewModels/ — ObservableObject VMs ForgeIQ/Modules/IdeaVault/ — empty folder, Phase 2 ForgeIQ/Modules/SigmaVault/ — empty folder, Phase 3 ForgeIQ/Modules/SalesForge/ — empty folder, Phase 4 ForgeIQ/Shared/Components/ — reusable SwiftUI components ForgeIQ/Shared/Models/ — Swift data models (Codable structs) ForgeIQ/Shared/Constants.swift — all API URLs, keys, config Backend root: forgeiq-api/ forgeiq-api/src/middleware/ — auth0 JWT validation forgeiq-api/src/routes/ — Express route files per module forgeiq-api/src/services/ — business logic forgeiq-api/src/db/ — PostgreSQL queries (pg library) forgeiq-api/src/db/schema.sql — complete DB schema forgeiq-api/render.yaml — Render deployment config Stats Engine root: forgeiq-stats/ forgeiq-stats/main.py — FastAPI app entry forgeiq-stats/routes/ — endpoint files per test type forgeiq-stats/engines/ — scipy/statsmodels calculations forgeiq-stats/requirements.txt ## NAMING CONVENTIONS Swift files: PascalCase — AudioRecordingManager.swift Swift views: PascalCase + View suffix — TranscriptListView.swift Swift VMs: PascalCase + ViewModel suffix Swift models: PascalCase — Recording.swift, Transcript.swift Node.js routes: kebab-case — recordings.routes.js Node.js services: camelCase — recordingsService.js DB tables: snake_case plural — user_recordings, transcripts DB columns: snake_case — created_at, user_id, audio_duration_sec API endpoints: /api/v1/[module]/[resource] e.g. /api/v1/voice/recordings ## API CONVENTIONS Base URL dev: http://localhost:3001 Base URL prod: https://forgeiq-api.onrender.com (update when deployed) All requests: Authorization: Bearer <Auth0_JWT_token> All responses: { success: bool, data: {}, error: string¦null } Pagination: ?page=1&limit=20 on all list endpoints Errors: 400 validation, 401 unauth, 403 forbidden, 404 not found, 500 server — always return JSON ## ERROR HANDLING STANDARDS Swift: Never force-unwrap optionals. Use guard let / if let. All async calls wrapped in do-catch. Errors shown in UI. Node.js: All routes wrapped in try-catch. Use next(error) pattern. Never expose stack traces to client in production. Python: HTTPException for all FastAPI errors. ## SECURITY RULES - Every DB query includes WHERE user_id = $1 (from JWT sub claim) - Auth0 domain: [YOUR_AUTH0_DOMAIN].auth0.com - Auth0 audience: [YOUR_AUTH0_API_IDENTIFIER] - Never log JWT tokens or user PII - All API keys in environment variables — never hardcoded - iOS: Store JWT in iOS Keychain, not UserDefaults ## KEY SERVICES ElevenLabs: ELEVEN_LABS_API_KEY in env Streaming endpoint: wss://api.elevenlabs.io/v1/text-to-speech Use Kevin's existing pothole app pattern for streaming Claude API: ANTHROPIC_API_KEY in env, model: claude-sonnet-4-20250514 Called from Node.js backend ONLY, never from iOS directly Stripe: STRIPE_SECRET_KEY in env, same pattern as Vizion PM Auth0: AUTH0_DOMAIN, AUTH0_CLIENT_ID, AUTH0_AUDIENCE in env ## DO NOT BUILD (Phase 1) - ReplayKit call audio capture (Phase 2) - ElevenLabs voice cloning (Phase 3) - Any SigmaVault statistical tests (Phase 3) - CRM integrations (Phase 4) - DOE matrix builder (Phase 5) - Apple Watch companion (Phase 3) - iPad-specific layouts (Phase 2) - Team/enterprise admin (Phase 2) ## KEVIN'S PREFERENCES - Explain what you are about to build before building it - Dark blue and white primary colour scheme in SwiftUI - ForgeIQ green accent: #00C853 - Confirm before creating new files outside the structure above - Keep Swift views under 150 lines — extract to subviews if larger - Prefer @StateObject for ViewModels, @EnvironmentObject for shared state - Always add // MARK: - Section comments in Swift files

# 3.  Complete Project Folder Structure

Create this structure on your Mac before starting Claude Code. The iOS project is created by Xcode (Session 1 handles this). The backend folders are created manually or by Claude Code in Session 7.

Project Folder Structure

ForgeIQ-Project/ ← Root folder on your Mac │ ├── CLAUDE.md ← THE MASTER FILE (Section 2 above) ├── README.md ← Project overview ├── .env.example ← Template for environment variables │ ├── ForgeIQ/ ← iOS Xcode project │ ├── ForgeIQ.xcodeproj │ ├── ForgeIQ/ │ │ ├── App/ │ │ │ ├── ForgeIQApp.swift │ │ │ └── AppEnvironment.swift │ │ ├── Core/ │ │ │ ├── Audio/ │ │ │ │ ├── AudioRecordingManager.swift │ │ │ │ └── AudioPlaybackManager.swift │ │ │ ├── Speech/ │ │ │ │ └── SpeechTranscriptionManager.swift │ │ │ ├── Translation/ │ │ │ │ └── TranslationManager.swift │ │ │ ├── ElevenLabs/ │ │ │ │ └── ElevenLabsTTSManager.swift │ │ │ └── API/ │ │ │ ├── APIClient.swift │ │ │ └── AuthTokenManager.swift │ │ ├── Modules/ │ │ │ ├── VoiceCore/ │ │ │ │ ├── Views/ │ │ │ │ │ ├── HomeView.swift │ │ │ │ │ ├── RecordingView.swift │ │ │ │ │ ├── TranscriptView.swift │ │ │ │ │ └── FilesTabView.swift │ │ │ │ └── ViewModels/ │ │ │ │ ├── HomeViewModel.swift │ │ │ │ └── RecordingViewModel.swift │ │ │ ├── IdeaVault/ ← Empty — Phase 2 │ │ │ ├── SigmaVault/ ← Empty — Phase 3 │ │ │ ├── SalesForge/ ← Empty — Phase 4 │ │ │ └── DOEOptimiser/ ← Empty — Phase 5 │ │ ├── Shared/ │ │ │ ├── Components/ │ │ │ │ ├── ForgeButton.swift │ │ │ │ ├── WaveformView.swift │ │ │ │ └── TranscriptCard.swift │ │ │ ├── Models/ │ │ │ │ ├── Recording.swift │ │ │ │ ├── Transcript.swift │ │ │ │ └── User.swift │ │ │ └── Constants.swift │ │ └── Resources/ │ │ ├── Assets.xcassets │ │ └── Info.plist │ ├── forgeiq-api/ ← Node.js backend │ ├── src/ │ │ ├── app.js │ │ ├── middleware/ │ │ │ ├── auth.middleware.js │ │ │ └── errorHandler.js │ │ ├── routes/ │ │ │ ├── index.js │ │ │ ├── auth.routes.js │ │ │ ├── recordings.routes.js │ │ │ └── transcripts.routes.js │ │ ├── services/ │ │ │ ├── recordingsService.js │ │ │ └── transcriptsService.js │ │ ├── db/ │ │ │ ├── index.js │ │ │ └── schema.sql │ │ └── utils/ │ │ └── response.js │ ├── package.json │ ├── .env │ └── render.yaml │ └── forgeiq-stats/ ← Python stats engine — Phase 3 ├── main.py ├── routes/ ├── engines/ ├── requirements.txt └── render.yaml

# 4.  PostgreSQL Database Schema

This is the Phase 1 schema. Every table includes user_id for multi-user isolation. Phase 2+ tables (idea_cards, sigma_sessions, etc.) are shown as stubs — the schema is designed now so the structure is consistent when those phases are built.

schema.sql — Run in Render PostgreSQL console

-- ============================================================ -- ForgeIQ PostgreSQL Schema v1.0 — Phase 1 -- Run this in your Render PostgreSQL instance -- ============================================================ -- Users (synced from Auth0 on first login) CREATE TABLE users ( id UUID PRIMARY KEY DEFAULT gen_random_uuid(), auth0_sub VARCHAR(255) UNIQUE NOT NULL, -- Auth0 user ID email VARCHAR(255) UNIQUE NOT NULL, full_name VARCHAR(255), avatar_url VARCHAR(500), created_at TIMESTAMPTZ DEFAULT NOW(), updated_at TIMESTAMPTZ DEFAULT NOW() ); -- Subscriptions & Feature Flags CREATE TABLE user_subscriptions ( id UUID PRIMARY KEY DEFAULT gen_random_uuid(), user_id UUID REFERENCES users(id) ON DELETE CASCADE, tier VARCHAR(50) DEFAULT 'free', -- free¦pro¦sales¦business stripe_customer_id VARCHAR(255), stripe_sub_id VARCHAR(255), -- Feature flags — false until unlocked by subscription feature_voice_core BOOLEAN DEFAULT true, feature_idea_vault BOOLEAN DEFAULT false, feature_sigma_vault BOOLEAN DEFAULT false, feature_sales_forge BOOLEAN DEFAULT false, feature_doe_optimiser BOOLEAN DEFAULT false, feature_apex_script BOOLEAN DEFAULT false, valid_until TIMESTAMPTZ, created_at TIMESTAMPTZ DEFAULT NOW() ); -- Recordings (audio session metadata) CREATE TABLE recordings ( id UUID PRIMARY KEY DEFAULT gen_random_uuid(), user_id UUID REFERENCES users(id) ON DELETE CASCADE, title VARCHAR(500), duration_sec INTEGER, language_from VARCHAR(10) DEFAULT 'en', language_to VARCHAR(10), mode VARCHAR(50), -- record¦translate¦readback audio_path VARCHAR(500), -- Render disk path (optional) word_count INTEGER, sentiment_score DECIMAL(3,1), -- 1.0-10.0, Phase 2+ created_at TIMESTAMPTZ DEFAULT NOW() ); CREATE INDEX idx_recordings_user ON recordings(user_id); CREATE INDEX idx_recordings_created ON recordings(user_id, created_at DESC); -- Transcripts (.txt content stored in DB) CREATE TABLE transcripts ( id UUID PRIMARY KEY DEFAULT gen_random_uuid(), recording_id UUID REFERENCES recordings(id) ON DELETE CASCADE, user_id UUID REFERENCES users(id) ON DELETE CASCADE, content TEXT NOT NULL, content_translated TEXT, language_detected VARCHAR(10), created_at TIMESTAMPTZ DEFAULT NOW() ); CREATE INDEX idx_transcripts_user ON transcripts(user_id); CREATE INDEX idx_transcripts_recording ON transcripts(recording_id); -- ============================================================ -- PHASE 2+ STUB TABLES — schema defined, not used in Phase 1 -- ============================================================ -- IdeaVault CREATE TABLE idea_cards ( id UUID PRIMARY KEY DEFAULT gen_random_uuid(), user_id UUID REFERENCES users(id) ON DELETE CASCADE, recording_id UUID REFERENCES recordings(id), title VARCHAR(500), content TEXT, domain VARCHAR(100), -- sales¦realestate¦engineering¦finance momentum_score INTEGER DEFAULT 0, ip_timestamp TIMESTAMPTZ DEFAULT NOW(), created_at TIMESTAMPTZ DEFAULT NOW() ); -- SigmaVault Sessions CREATE TABLE sigma_sessions ( id UUID PRIMARY KEY DEFAULT gen_random_uuid(), user_id UUID REFERENCES users(id) ON DELETE CASCADE, session_type VARCHAR(50), -- five_whys¦t_test¦dmaic¦fmea¦doe title VARCHAR(500), status VARCHAR(50) DEFAULT 'active', result_json JSONB, sigma_rating DECIMAL(3,1), created_at TIMESTAMPTZ DEFAULT NOW() ); -- SalesForge Scripts CREATE TABLE forge_scripts ( id UUID PRIMARY KEY DEFAULT gen_random_uuid(), user_id UUID REFERENCES users(id) ON DELETE CASCADE, title VARCHAR(500), script_type VARCHAR(100), -- apex¦objection¦opening¦closing content_json JSONB, sigma_rating DECIMAL(3,1), win_rate DECIMAL(5,2), is_active BOOLEAN DEFAULT false, created_at TIMESTAMPTZ DEFAULT NOW() );

# 5.  Node.js API Architecture — Phase 1 Endpoints

| Method + Endpoint | Auth | Description |
| --- | --- | --- |
| GET /health | None | Render health check — returns { status: 'ok' } |
| POST /api/v1/auth/sync | JWT | Called on first login — creates user record from Auth0 JWT claims |
| GET /api/v1/auth/me | JWT | Returns current user profile + subscription + feature flags |
| GET /api/v1/recordings | JWT | List user's recordings. Paginated. Filter by mode, language, date. |
| POST /api/v1/recordings | JWT | Create recording metadata record. Returns new recording ID. |
| GET /api/v1/recordings/:id | JWT | Get single recording with transcript. Must match user_id. |
| PUT /api/v1/recordings/:id | JWT | Update recording title. Must match user_id. |
| DELETE /api/v1/recordings/:id | JWT | Soft delete recording. Must match user_id. |
| POST /api/v1/transcripts | JWT | Save transcript content linked to recording_id. |
| GET /api/v1/transcripts/:id | JWT | Retrieve transcript. user_id check enforced. |
| POST /api/v1/elevenlabs/tts | JWT | Proxy ElevenLabs TTS call — keeps API key server-side. Returns audio stream. |
| POST /api/v1/ai/summarise | JWT | Call Claude API to summarise a transcript. Returns summary text. |

All Phase 2+ endpoints (/api/v1/ideas/*, /api/v1/sigma/*, /api/v1/forge/*) are not built in Phase 1 but the route files are created as empty stubs with a 501 Not Implemented response. This keeps the architecture consistent when Phase 2 begins.

# 6.  Phase 1 Session Prompts — Copy and Paste Into Claude Code

Run these sessions in order. Start each session by opening your ForgeIQ-Project folder in the terminal and running: claude (to start Claude Code). Then paste the session prompt. Each session ends when Claude Code confirms the work is complete and tests pass.

Before Every Session — Run This First Type this at the start of every Claude Code session: Read CLAUDE.md first, confirm you have loaded the project context, then proceed with the session below.

SESSION 1 — Xcode Project Scaffold + Folder Structure # FORGEIQ SESSION 1 — Project Scaffold > Create a new SwiftUI iOS app project called ForgeIQ targeting iOS 17+. > Use the folder structure defined in CLAUDE.md exactly. > Create all folders listed under ForgeIQ/ including the empty > module folders for IdeaVault, SigmaVault, SalesForge, DOEOptimiser. > Create Constants.swift in Shared/ with: > - API base URL (localhost:3001 for dev) > - ElevenLabs base URL > - All colour constants matching the ForgeIQ palette > (Navy #1F4E79, ForgeGreen #00C853, background dark) > Create a placeholder HomeView.swift with a dark background > and the text 'ForgeIQ' centred in ForgeGreen. > Confirm the project builds and runs in simulator with no errors. # Also create the forgeiq-api Node.js folder structure: > npm init, install: express, pg, dotenv, express-jwt, jwks-rsa, > cors, helmet, morgan > Create app.js with Express setup, CORS, helmet, morgan middleware > Create /health endpoint returning { status: 'ok', version: '1.0' } > Create .env with placeholder keys (listed in CLAUDE.md) > Create render.yaml for Render deployment > Confirm npm start runs without errors

SESSION 2 — AVFoundation Audio Recording Engine # FORGEIQ SESSION 2 — Audio Recording Engine > Build AudioRecordingManager.swift in Core/Audio/ > It must be a class conforming to ObservableObject > Implement these functions: > - requestMicrophonePermission() async -> Bool > - startRecording() — saves to app Documents as UUID.m4a > - stopRecording() -> URL — returns file path > - pauseRecording() / resumeRecording() > - deleteRecording(url: URL) > Published properties: isRecording, isPaused, currentDuration, > audioLevel (0.0-1.0 for waveform visualisation) > Use AVAudioSession category .playAndRecord with .defaultToSpeaker > Add NSMicrophoneUsageDescription to Info.plist > Build WaveformView.swift in Shared/Components/ > - Takes audioLevel: Float as input > - Animates vertical bars in ForgeGreen to visualise live audio > - Uses TimelineView for smooth animation > Write a simple test view that shows the waveform while recording > Confirm recording saves a valid .m4a file to Documents

SESSION 3 — Apple Speech Framework — Real-Time Transcription # FORGEIQ SESSION 3 — Speech-to-Text > Build SpeechTranscriptionManager.swift in Core/Speech/ > It must be a class conforming to ObservableObject > Use Apple Speech Framework (SFSpeechRecognizer) > Implement: > - requestSpeechPermission() async -> Bool > - startTranscribing(locale: Locale) — live streaming transcription > - stopTranscribing() -> String — returns final transcript text > Published: transcriptText (updates live), isTranscribing, confidence > Handle errors: no permission, recognition unavailable, timeout > Add NSSpeechRecognitionUsageDescription to Info.plist > Integrate with AudioRecordingManager so they start/stop together > Build TranscriptView.swift showing live scrolling transcript text > - Text appears word by word as speech is recognised > - Scrolls automatically to keep latest text visible > - Shows confidence level as subtle colour on uncertain words > Confirm it transcribes spoken English accurately on a real iPhone

SESSION 4 — ElevenLabs TTS — Streaming Audio Playback # FORGEIQ SESSION 4 — ElevenLabs Text-to-Speech > Build ElevenLabsTTSManager.swift in Core/ElevenLabs/ > Use Kevin's existing ElevenLabs pattern from the pothole sales app > as the reference — same streaming architecture > Implement: > - synthesise(text: String, voiceId: String) async > - Stop/pause/resume playback > - Voice selection: store preferred voiceId in UserDefaults > Published: isPlaying, isSynthesising, currentVoiceId > The iOS app should call the Node.js proxy endpoint > POST /api/v1/elevenlabs/tts (keeps API key server-side) > Build the Node.js proxy route in recordings.routes.js: > - Validates JWT > - Calls ElevenLabs API with server-side key > - Streams audio response back to iOS > Build a VoicePickerView showing 6 available ElevenLabs voices > with a play-sample button for each > Confirm TTS plays clearly through iPhone speaker and earpiece

SESSION 5 — Apple Translation Framework # FORGEIQ SESSION 5 — Translation > Build TranslationManager.swift in Core/Translation/ > Use Apple Translation Framework (iOS 17+) > Implement: > - translate(text: String, from: Locale, to: Locale) async -> String > - detectLanguage(text: String) async -> Locale? > - availableLanguagePairs() -> [(from: Locale, to: Locale)] > Published: isTranslating, detectedLanguage > Handle: unsupported language pair gracefully (show message) > Support these language pairs as minimum: > EN↔ES, EN↔FR, EN↔DE, EN↔ZH, EN↔AR, EN↔PT > Build LanguageSelectorView.swift: > - Two pickers: source language and target language > - Swap button between them > - Compact design — fits below the main recording button > Integrate: after transcription completes, auto-translate if a > target language is selected — show both original and translation > Confirm on-device translation works without internet connection

SESSION 6 — The ForgeIQ Single Button UI — Home Screen # FORGEIQ SESSION 6 — Single Button UI > Build the complete HomeView.swift — this is the hero screen > Dark background (#1C2B2B). Single large animated button centred. > The button is a ForgeIQ state machine with 4 states: > IDLE: Pulsing ForgeGreen glow. Tap to begin. > RECORDING: Red recording dot. Waveform visible. Tap to stop. > PROCESSING: Spinning arc animation. 'Transcribing...' label. > COMPLETE: Checkmark. Transcript visible below button. > Above the button: language selector (Session 5) > Below the button in COMPLETE state: scrolling transcript text > Bottom: tab bar with 3 tabs: > Tab 1: Microphone (Home — current screen) > Tab 2: Files (saved transcripts — Session 7) > Tab 3: Profile (user account — basic) > Long-press on button opens a mode selector sheet: > - Record Only (no translation) > - Record + Translate > - Read Back (ElevenLabs reads a file aloud) > All animations use SwiftUI withAnimation(.spring()) — smooth, > professional feel. No jarring transitions. > Confirm on a real iPhone — animations must feel native quality

SESSION 7 — .txt Save, Files Tab, iCloud Export # FORGEIQ SESSION 7 — File Management > Implement .txt save flow triggered after recording completes: > - Auto-save transcript as [timestamp]-[title].txt > in app Documents directory > - File contains: title, date, duration, language pair, > original transcript, translated transcript (if applicable) > - Show save confirmation with haptic feedback > Build FilesTabView.swift: > - List all saved .txt files, newest first > - Each row: title, date, language, word count, duration > - Tap row: opens TranscriptDetailView > - Swipe left: delete with confirmation alert > - Search bar at top — filters by title or content > Build TranscriptDetailView.swift: > - Shows full transcript with original and translation > - Share button: iOS share sheet (.txt file + plain text) > - ElevenLabs read-back button: reads transcript aloud > - Edit title inline > Add iCloud Drive export option in share sheet > Confirm files persist across app restarts > Confirm share sheet sends clean, readable .txt format

SESSION 8 — Node.js Backend — Auth0 + PostgreSQL + Core Routes # FORGEIQ SESSION 8 — Backend Core > Complete the Node.js backend (forgeiq-api): > Auth middleware (src/middleware/auth.middleware.js): > - Validate Auth0 JWT on every protected route > - Extract user sub (Auth0 user ID) from JWT claims > - Attach req.user = { sub, email } for downstream use > Database connection (src/db/index.js): > - pg Pool connecting to Render PostgreSQL > - DATABASE_URL from environment variable > - Run schema.sql on first start if tables don't exist > Auth routes (src/routes/auth.routes.js): > POST /api/v1/auth/sync: > - Find or create user by auth0_sub > - Create default free subscription record > - Return user + subscription + feature flags > GET /api/v1/auth/me: return current user data > Recordings routes (src/routes/recordings.routes.js): > All queries MUST include WHERE user_id = req.user.id > Implement all endpoints from Section 5 of this document > Standard response wrapper (src/utils/response.js): > success(res, data) and error(res, message, status) > Test all endpoints with curl or Postman before Session 9

SESSION 9 — iOS Auth0 Login + API Connection # FORGEIQ SESSION 9 — Auth + API Integration > Add Auth0 iOS SDK to Xcode project via Swift Package Manager: > https://github.com/auth0/Auth0.swift > Build AuthTokenManager.swift in Core/API/: > - Auth0 login flow (universal login) > - Store JWT securely in iOS Keychain (not UserDefaults) > - Refresh token silently when expired > - logout() clears keychain > Published: isAuthenticated, currentUser > Build APIClient.swift in Core/API/: > - Base URLSession wrapper > - Automatically adds Authorization: Bearer [token] header > - Generic request<T: Codable> function > - Error handling: 401 triggers re-auth flow > Build LoginView.swift: > - ForgeIQ branding, dark theme > - 'Sign in with ForgeIQ' button — triggers Auth0 universal login > - Show on launch if not authenticated > On successful login, call POST /api/v1/auth/sync > to create/retrieve user record > Confirm full login flow works on real iPhone: > Login → token stored → API call succeeds → user data returned

SESSION 10 — Sync Transcripts to Backend + Final Phase 1 Polish # FORGEIQ SESSION 10 — Sync + Phase 1 Complete > Backend sync for recordings and transcripts: > After every local save (.txt), POST the recording metadata > and transcript content to the backend > - Show sync status indicator (uploaded / pending / failed) > - Queue failed syncs for retry on next app foreground > - On fresh install/login, fetch user's recording history > Build ProfileTabView.swift: > - User avatar, name, email (from Auth0) > - Subscription tier badge (Free / Pro / etc.) > - Usage stats: total recordings, total transcription minutes > - Sign Out button > - App version number > Polish pass — work through this list: > [ ] All navigation transitions smooth on real iPhone > [ ] Empty states: Files tab shows helpful message when empty > [ ] Error states: network offline shown gracefully > [ ] All text uses Dynamic Type (supports accessibility font sizes) > [ ] App icon placeholder in Assets.xcassets > [ ] All Info.plist privacy strings are user-friendly > [ ] No force-unwraps, no TODO comments in production code > Final confirmation checklist: > [ ] Record 60 seconds of speech — transcribed accurately > [ ] Translate EN→ES — shows both languages > [ ] ElevenLabs reads transcript aloud in chosen voice > [ ] .txt file saved and visible in Files tab > [ ] File shared via iOS share sheet > [ ] Transcript synced to backend — visible in PostgreSQL > [ ] Login / logout cycle works cleanly > [ ] App runs without crashes for 10 minutes continuous use

# 7.  Full Module Build Roadmap — Beyond Phase 1

After Phase 1 is live and tested on Kevin's iPhone, build in this sequence. Each phase depends on the previous being stable.

| Phase / Timeline | Modules + Key Features |
| --- | --- |
| Phase 1 (Weeks 1–2) NOW | VoiceCore: Record + STT + Translation + ElevenLabs + .txt save + Auth + Backend. Single button UI. Files tab. iCloud export. |
| Phase 2 (Weeks 3–5) | IdeaVault: Idea card extraction from transcripts. Pattern mapping. VOC capture. NDA-gated sharing. ReplayKit call audio capture. iPad layout. |
| Phase 3 (Weeks 6–9) | SigmaVault: Deploy Python stats engine on Render. AI-guided 5 Whys. 2-Sample T-Test + full hypothesis suite. DMAIC pipeline. FMEA. Apple Watch companion. |
| Phase 4 (Weeks 10–13) | SalesForge: Script library from won-call patterns. Live call coaching overlay. Sales plan builder. CRM integration (HubSpot first). Stripe subscription tiers live. |
| Phase 5 (Weeks 14–17) | DOE Optimiser: Factorial design UI. Run assignment. Results analysis. Interaction effects. Optimal solution synthesis. Links to SalesForge script library. |
| Phase 6 (Weeks 18–20) | Apex Script Generator: Six-source synthesis. Confirmation testing protocol. Sigma Rating system. Script version control. IP archive. Team deployment. |
| Phase 7 (Weeks 21–24) | Enterprise Layer: Team accounts. Admin console (web). SSO. White-label API. Conference mode. Mac app (Catalyst or native). |

# 8.  Render Deployment Configuration

Add this render.yaml to forgeiq-api/ root. Render reads it automatically when you connect your GitHub repository.

render.yaml

# render.yaml — forgeiq-api services: - type: web name: forgeiq-api env: node buildCommand: npm install startCommand: npm start healthCheckPath: /health envVars: - key: NODE_ENV value: production - key: DATABASE_URL fromDatabase: name: forgeiq-db property: connectionString - key: AUTH0_DOMAIN sync: false # Set manually in Render dashboard - key: AUTH0_AUDIENCE sync: false - key: ELEVEN_LABS_API_KEY sync: false - key: ANTHROPIC_API_KEY sync: false - key: STRIPE_SECRET_KEY sync: false databases: - name: forgeiq-db databaseName: forgeiq user: forgeiq_user plan: starter # Upgrade to standard when live users join

You Are Ready to Build Kevin — everything is here. Open your terminal, navigate to ForgeIQ-Project/, create the CLAUDE.md file from Section 2, and run Claude Code. Type: 'Read CLAUDE.md first, confirm you have loaded the project context, then proceed with Session 1.' Phase 1 target: working ForgeIQ app on your iPhone in 2 weeks. Every decision has been made. Every structure is defined. Claude Code has everything it needs to build this correctly.

— ForgeIQ  |  alviz.ai  |  Built with Claude Code  |  May 2026 —